ARCHITECTURE DECISION & DELIVERY PLAN

Engram Persistent Memory Architecture

CTO and AI Architecture Review
Current-state audit, reference-system synthesis, target design, token-efficiency strategy, and implementation roadmap

| Recommended direction Keep PostgreSQL as canonical truth; add source-native evidence storage and adaptive hybrid retrieval; make every compact memory versioned, traceable, and replaceable. |  |
| --- | --- |
| Review date | 15 September 2026 |
| Repository | engram — revision 78e9d7cf0446a0a3e1f5997bd43d448151c54c37 plus the inspected working-tree changes |
| Inputs | Attached architecture DOCX; reference-repository XLSX; Engram source/deployment/tests/docs; refreshed official reference sources |
| Document | CTO / AI architecture assessment · review draft v1.0 |

# Document map

| 01 | Executive decision |
| --- | --- |
| 02 | Scope, method, and confidence |
| 03 | Current Engram architecture |
| 04 | Findings and priority risks |
| 05 | Reference-system synthesis |
| 06 | Recommended target architecture |
| 07 | Canonical data and memory model |
| 08 | Ingestion and memory formation |
| 09 | Retrieval architecture |
| 10 | Token-efficiency strategy |
| 11 | Consolidation, profiles, and lifecycle |
| 12 | Security, privacy, tenancy, and deletion |
| 13 | Deployment, reliability, and observability |
| 14 | Codebase modularization and API design |
| 15 | Delivery roadmap and acceptance gates |
| 16 | Evaluation plan, KPIs, and final decisions |
| A–C | Repository evidence, reference URLs, and limitations |
| Reading guide. Sections 1 and 4 contain the decision and immediate risks. Sections 6–11 define the target architecture. Sections 15–16 turn it into an executable program with measurable release gates. |  |

# 1. Executive decision

Engram should become a PostgreSQL-canonical, evidence-first persistent memory platform with adaptive retrieval and non-destructive consolidation. PostgreSQL owns identity, time, status, evidence, lineage, scope, and deletion. Full-text, vectors, and an optional graph are candidate-discovery projections only. Temporal remains the durable workflow layer; Redis is a cache; object storage holds immutable large source bodies.

| vector result ≠ truth · graph result ≠ truth · summary ≠ truth · verified PostgreSQL claim = usable truth |  |  |
| --- | --- | --- |
| Decision | Recommendation | Why this is the right trade-off |
| Canonical store | PostgreSQL | Transactions, temporal history, evidence, revisions, constraints, RLS, audit, deterministic repair, and projection rebuilds belong in one authority. |
| Default retrieval | Indexed SQL + PostgreSQL FTS + pgvector | Handles exact, lexical, temporal, and semantic recall with one operational data platform and one tenant boundary. |
| Graph | Optional Neo4j projection | Use only for measured multi-hop gains. It must be rebuildable from PostgreSQL and never decide claim validity. |
| Durable work | Temporal | Already integrated for replayable ingestion and projection. Preserve it for production; simplify only through a separate compatible compact profile. |
| Cache | Redis, non-authoritative | Useful for hot sessions, rate limits, and result caching; unsafe as the only session or memory record. |
| Large content | S3-compatible object storage | Immutable blobs and content hashes avoid bloating transactional tables while PostgreSQL retains metadata, chunks, and provenance. |
| System shape | Modular monolith + workers | Clear modules and durable job boundaries give maintainability without premature microservice and distributed-transaction cost. |

## What this means for Engram

- Protect truth first. Fix idempotency collisions, database ownership/RLS, ineffective connection pooling, low-confidence promotion, and source duplication before adding more memory features.

- Improve recall before adding another database. Implement PostgreSQL full-text search, pgvector, RRF, conditional reranking, one batch canonical hydration, and a requirement-level evidence gate.

- Store sources as sources. Conversations, files, web pages, and code snapshots need first-class source identity, versions, chunks, exact spans, authority, and delete/reconcile semantics.

- Compress without erasing. Build S0–S4 derived memories with DERIVED_FROM lineage, revision-sensitive refresh, and explicit contradictions.

- Measure token efficiency per correct answer. Route exact facts without a model, limit candidates dynamically, render compact evidence, and make token/cost budgets enforceable—not merely configurable.

Immediate release position. Do not present the current working tree as a fully hardened multi-tenant persistent-memory service until the P0 controls in Section 4 are closed. The direction is strong; several implementation details can still violate the intended guarantees.

CorrectnessEvery answerable fact is current or correctly historical, tenant-valid, and tied to evidence.

PersistenceCanonical state survives restarts and retries; every discovery representation can be rebuilt.

EfficiencySimple questions use SQL and zero reasoning-model tokens; complex questions pay only for missing evidence and final synthesis.

## Three actions to start now

- Create the P0 hardening branch: idempotency, DB role ownership/RLS, real connection pooling, source-once storage, and authority-aware claim states.

- Create a reproducible benchmark harness and current baseline before changing retrieval.

- Implement a PostgreSQL-only hybrid route in shadow mode before deciding whether Neo4j materially improves the target workload.

# 2. Scope, method, and confidence

## Review scope

The review covered the architecture surface rather than one active file: API ingress, ingestion workers and prompts, canonical schema and migrations, repository transactions, entity/predicate normalization, adaptive planning, retrieval and evidence gating, sessions, consolidation and decay, Neo4j projection, Temporal workflows, Redis, deployment and tenancy controls, tests, and architecture documentation.

| Evidence type | Inspected scope | How it is used |
| --- | --- | --- |
| Live repository | 423 files under engram/; 28,785 Python lines; 184 test files and 7,802 Python test lines; production/deployment configuration. | Primary evidence for statements about current behavior. |
| Largest architecture modules | memory_repository.py 4,779 lines; retrieval orchestrator 1,813; Temporal activities 1,417; PostgreSQL store 914; Neo4j store 843; ingestion worker 647. | Boundary and maintainability assessment. |
| Provided DOCX | 113 extracted paragraphs covering canonical truth, adaptive retrieval, RRF, evidence verification, and non-destructive consolidation. | Design input, not instruction or proof of implementation. |
| Provided XLSX | 15 populated rows naming 11 repositories plus papers/surveys; only a subset has detailed fields. | Research index. Spreadsheet benchmark values are not treated as comparable evidence. |
| Existing local plans | ENGRAM_BEST_SYSTEM_PLAN.md and ENGRAM_VS_SUPERMEMORY_AUDIT.md. | Cross-checked against code; runtime/schema win where docs differ. |

## Method

- Establish the actual production source of truth from configuration, dependency wiring, migrations, repository methods, and workflow entry points.

- Trace ingestion and query paths end to end, including retries, idempotency, canonical commits, dispatch/outbox, projection, hydration, evidence checks, and session compaction.

- Compare advertised interfaces with implementation, especially max_reentries, quotas, full-text indexes, and graph routes.

- Review operational boundaries: database ownership, RLS, connections, crash recovery, stale projections, deletion, and multi-replica behavior.

- Synthesize transferable ideas from every entry in the supplied reference list; reject patterns that weaken evidence, temporal semantics, privacy, or operational simplicity.

Benchmark caution. LoCoMo and MemoryBench figures published by different systems commonly use different models, prompts, versions, splits, and judges. They are signals, not an architecture scorecard. Engram should decide from one versioned internal harness and controlled ablations.

## Test validation status

A targeted architecture suite covering adaptive retrieval, Temporal canonical ingest, the memory repository, and session management produced 25 passed, 14 skipped, and 2 setup failures. Both failures occurred when PostgresTestStore required an unset ENGRAM_TEST_DATABASE_URL; no behavioral regression was observed in that run. A broader unit run separately collected 212 tests and also stopped on the same missing database prerequisite. This report therefore does not claim that the complete current suite is green.

## Confidence boundaries

- Claims about Engram are grounded in the inspected local working tree dated 15 September 2026.

- “Entire architecture” means all material paths and boundaries, not a line-by-line audit of every dependency.

- Reference-system lessons are architectural comparisons; they do not certify remote repositories’ private services, security, or benchmark methodology.

- Planning estimates and SLO suggestions must be calibrated against Phase 0 measurements.

# 3. Current Engram architecture

## 3.1 Strong foundations already present

- Canonical V2 is the production intent. config.prod.yaml:28–33 enables canonical memory, requires Temporal, and disables filesystem runtime. engram/config.py:270–280 enforces incompatible-setting checks.

- The canonical commit is transactional. engram/storage/memory_repository.py:1348–2009 writes episode/version/evidence, resolves aliases/entities, normalizes typed claims, handles supersession or conflict, creates hierarchy, and emits projection dispatches in one PostgreSQL transaction.

- Durable workflows separate inference from mutation. engram/temporal/workflows.py:70–113 runs gate → extract → commit; persisted activity artifacts allow retries without paying for the same inference again.

- Approximate candidates are not automatically trusted. Retrieval hydrates discovery candidates from PostgreSQL and checks tenant, stable identity, status, revision, time, and evidence.

- Temporal supersession is implemented. supersede_claim marks the prior claim historical and closes valid_until; history is not overwritten.

- Simple answers can bypass the frontier model. Deterministic current/profile rendering is an excellent token-saving base.

## 3.2 Current write path

API request

→ derive event identity

→ Temporal workflow

→ write-gate model

→ extraction model

→ persist activity artifacts

→ MemoryRepository canonical transaction

→ nodes / versions / claims / evidence / aliases / hierarchy

→ canonical mutation + workflow dispatch / projection outbox

→ projection workflow

→ Neo4j and supporting representations

→ reconciliation for missed or failed dispatches

This is fundamentally the correct shape: durable inference followed by one canonical transaction and asynchronous, replayable projections. The remaining work is to eliminate V1 assumptions and strengthen event identity, sources, confidence, lineage, and database privileges.

## 3.3 Current read path

Query

→ AdaptivePlanner (heuristics first; semantic model only when needed)

→ route chain L1 / L2 / L3 / L4

→ exact/current/history repository reads, or

→ Neo4j vector discovery → PostgreSQL hydrate

→ CanonicalVerifier

→ EvidenceGate

→ deterministic answer OR compact context → frontier answer

The safety boundary is sound, but discovery is incomplete. L2 is effectively embedding + Neo4j vector search. Neo4j creates a full-text index but retrieval orchestration does not use it. RRF, cross-encoder reranking, and a real bounded BFS route are not integrated.

## 3.4 Current canonical data model

The schema contains a valuable core:

- canonical_mutations

- memory_nodes, memory_versions

- memory_claims, memory_evidence

- entity_aliases, memory_uri_aliases

- memory_hierarchy, memory_overviews

- ingest_artifacts

Important missing first-class concepts are source documents/versions/chunks, many-to-many claim evidence, derivation lineage, embedding/index generations, review feedback, deletion jobs, access events, and principal/workspace ACLs.

## 3.5 Sessions and consolidation

Canonical consolidation currently performs overview consolidation and canonical unmerge. Session compaction summarizes the oldest half and re-enqueues content for ingestion. Raw posted message/query events are persisted in PostgreSQL, and session close writes a PostgreSQL SESSION_SUMMARY; the gap is resumable active-session/compaction state and exact summary→event DERIVED_FROM lineage. Redis may fall back to process-local session state on failure, which is convenient in development but unsafe across multiple production replicas.

## 3.6 Documentation versus runtime

Production is PostgreSQL-canonical while portions of the main README and architecture docs still describe filesystem-authoritative mem:// memory. A contributor can therefore implement the wrong invariants even with correct runtime configuration. An ADR and documentation cutover are correctness controls, not cosmetic documentation work.

# 4. Findings and priority risks

## 4.1 P0 — protect canonical truth before features

| Risk | Evidence | Impact | Required action |
| --- | --- | --- | --- |
| P0 · event collisions | engram/api/app.py:363–367 defaults indices to 0/1; engram/uri.py:128–131 hashes session + indices. Same-session requests without indices and all stateless calls can share identity. | A valid later ingest can be silently classified as a replay and never become memory. | Require Idempotency-Key. Generate a unique event ID if absent. Treat content fingerprints as diagnostics, not event identity. |
| P0 · RLS ownership | deploy/postgres/init/01-databases.sh:4–28 reuses a password, makes the app DB owner, and permits schema creation. Migration 0003_canonical_memory.py:25–74 enables but does not force RLS. | A table owner can bypass RLS; a fresh deployment may not enforce the intended boundary. | Non-login owner/migrator, separate DSNs/secrets, app without DDL/BYPASSRLS, appropriate FORCE ROW LEVEL SECURITY, adversarial tests using runtime credentials. |
| P0 · ineffective pool | engram/storage/postgres.py:172–204 creates a pool, while regular connection/transaction paths use direct thread-local psycopg.connect. | The configured maximum does not bound live connections; threads may exhaust PostgreSQL. | Use pool contexts for every operation, close deterministically, add pool metrics, and use PgBouncer at scale. |
| P0 · source multiplication | memory_repository.py:1903–1944 copies the full resolved conversation body into a new version for every touched entity. | Storage/embedding cost grows with entity count; an entity’s latest body becomes its latest mention. | Persist source/episode once. Entities receive atomic claims and exact evidence links—not duplicated conversations. |
| P0 · unsafe promotion | extract.j2:21–26 makes assistant output the default source; generic ingestion lacks source-authority policy. New claims enter ACTIVE in memory_repository.py:2623–2649. | Hallucinated, quoted, or injected assistant content can become active memory. | Add authority and sensitivity tiers. Assistant/inferred/low-confidence claims enter non-default reviewable states unless policy evidence promotes them. |

## 4.2 P1 — recall, tokens, and lifecycle

| Gap | Current behavior | Target behavior |
| --- | --- | --- |
| Hybrid retrieval absent | L2 uses embedding + Neo4j vector search. Full-text exists but is not orchestrated; no RRF/rerank/BFS route. | Parallel FTS + vector; RRF; graph only for relational intent; rerank only for ambiguity. |
| N+1 hydration | Subjects, claims, states, and evidence are fetched in loops. | One tenant-scoped batch hydration returns claim, revision, validity, evidence, and source authority. |
| Weak completeness gate | For many queries, any verified evidence can be enough; minimum confidence defaults to zero. | A requirement matrix covers every entity/predicate/time/provenance need. |
| Dead retry contract | run_query discards max_reentries; frontier has allow_need_more=False. | Wire to 1–2 targeted missing-evidence retries or remove the public field. |
| Verbose context | Internal IDs/revisions/provenance consume prompt space; budgets reach 6k/20k. | Compact fact rows in prompt; detailed provenance stays structured outside it. |
| Embedding lifecycle | Eager BGE-small-en-v1.5 singleton, hard 384 dimensions, no persisted model generation. | Model/version/dimension/text-hash registry; lazy worker load; dual-index migration and rollback. |
| Unsafe overview freshness | Overview freshness tracks a scope revision, while child content/claim changes can bump only the child; the overview may still look current. | memory_derivations plus exact input revisions/digest; invalidate ancestors and create a new derived version. |
| Artifact retention | Upload bodies live in PostgreSQL BYTEA; code artifacts receive an expiry but no enforced cleanup was found, and reads do not reject expired artifacts. | Immutable blobs in object storage, canonical metadata/hash in PG, and tested retention/garbage collection. |

## 4.3 P2 — product and governance completeness

- Text/archive ingestion truncates to 32,000 characters and represents documents as assistant turns; there is no complete source version, parser, chunk, or sync-delete model.

- Re-uploaded code snapshots lack a full tombstone/reconciliation contract for removed files and symbols.

- Monthly token quotas exist in configuration/control surfaces but are not enforced end to end; frontier-token telemetry is incomplete.

- The memory API has history, retire, and unmerge but lacks an integrated confirm, correct, pin, reject, forget-preview, legal erasure, and export workflow.

- Tenant is the dominant scope. Multi-user products need workspace, principal, agent, session, visibility, and ACL semantics.

- Retrieved memory is plain text in model context. It must be treated as untrusted data to reduce stored prompt-injection and poisoning risk.

## Priority scorecard

| Capability | Today | Target | Priority |
| --- | --- | --- | --- |
| Canonical temporal truth | Strong foundation | Harden identity, roles, confidence, and sources | P0 |
| Durable workflows | Strong foundation | Instrument and make every public write converge here | P0 |
| Tenant isolation | Schema policies exist | Reproducible least privilege and forced runtime-role tests | P0 |
| Hybrid recall | Incomplete | FTS + vector + RRF + conditional graph/rerank | P1 |
| Evidence completeness | Partial | Per-requirement gate and bounded retry | P1 |
| Source/document memory | Thin adapter | Source/version/chunk/blob lifecycle | P1 |
| Profiles/consolidation | Overview only | S0–S4 lineage-backed materializations | P2 |
| Human control | Retire/history/unmerge | Review, correction, pin, forget, export/erase | P2 |

# 5. Reference-system synthesis

No reference should be copied wholesale. The best architecture combines their strongest product and memory-formation ideas with Engram’s stricter canonical verification, evidence, temporal model, and operational recovery.

| Reference | Useful pattern | Adopt in Engram | Avoid / caveat |
| --- | --- | --- | --- |
| Letta / Letta Code | The current project uses Git-versioned MemFS: a small system/ tier is injected every turn, deeper Markdown is read on demand, and background “dreaming” consolidates memory. The workbook’s core/archival-vector description is legacy V1. | Expose a strictly bounded hot profile plus cold evidence; keep memory inspectable, versioned, rollbackable, and shareable/read-only where needed. | Do not use Git/files as Engram’s concurrent multi-tenant database or permit agent rewrites of verified facts without evidence/review. |
| Mem0 | Current OSS uses a batched ADD-only extraction flow, exact-hash deduplication, dense search, BM25 boost, and entity boost. Older automatic ADD/UPDATE/DELETE and graph behavior no longer describes current OSS. | Borrow batched structured extraction, explicit user/session/agent/run scopes, entity matching, graceful optional-component degradation, and review/history/erasure interfaces. | Engram still needs explicit REINFORCE / SUPERSEDE / CONTRADICT / NOOP. Union independent lexical/vector pools; do not let vector rank decide current truth. |
| Zep / Graphiti | The current Zep repo is examples/integrations; Graphiti is the inspectable OSS reference. It retains raw episodes, derives bi-temporal facts, invalidates rather than erases, and offers semantic/BM25/graph recipes including RRF/MMR/BFS/reranking. | Borrow episode provenance, bi-temporal facts, independent lexical/semantic candidates, RRF, bounded relationship expansion, and caller-controlled context limits. | Zep’s managed engine is proprietary; do not infer its internals or make the graph canonical. Retrieved memory remains untrusted data. |
| Cognee | Coordinates relational source/provenance/pipeline state, vector search, and graph DataPoints using shared IDs; exposes remember/recall/improve/forget pipelines. | Adopt first-class sources/chunks/datasets, stable cross-representation IDs, explicit reproducible tasks, ownership, source-tagged results, feedback, and cross-store deletion/rebuild. | Avoid making three stores mandatory before benchmarks, direct writes outside governed pipelines, session cache as durability, or feedback as canonical confidence. |
| Basic Memory | Explicitly file-first: Markdown is canonical and SQLite/PostgreSQL is a graph/search index. It supports FTS, vector/hybrid search, optional reranking, inspection, reindexing, MCP, and human editing. | Offer Markdown export/import and review, stable URIs, retrieval inspection, versioned embedding configuration, explicit reindexing, and conditional bounded reranking. | Files/watchers are unsuitable as Engram’s transactional authority. Do not copy code without AGPL-3.0 review or run reranking on every query. |
| EverMemOS / EverOS | The workbook URL now points to EverOS; historical EverMemOS survives in a fork. Useful ideas include semantic MemCell boundaries, atomic facts, episodes/profiles, RRF fast paths, targeted agentic fallback, and user-memory versus agent-skill separation. | Adopt semantic episode boundaries, separate raw facts/episodes/profile/agent skills, low-cost fast retrieval, targeted fallback after coverage failure, and capability-aware deployment tiers. | Avoid the historical large mandatory store stack, treating foresight/inferred profiles as fact, Markdown as production truth, or unlineaged reflection/merge. |
| Supermemory | Separates raw Documents from derived Memories, typed evolution links, current/history state, static/dynamic profiles, hybrid document+memory retrieval, optional rerank, expiry, and human review/undo. | Add first-class documents/chunks, atomic facts, bounded profiles, source filters, review, previewed forgetting, and connector breadth. | The public repo does not expose enough core engine internals for equal code-level validation. Treat benchmark claims as vendor/configuration-sensitive and keep evidence immutable. |
| Nemori | Topic-consistent episode segmentation, temporal/provenance representation, PostgreSQL FTS + dense retrieval fused by RRF, and prediction/calibration experiments. | Segment before extraction; preserve offsets; use independent lexical/dense candidates and RRF; permit only source-spanned deltas to be promoted. | Do not copy non-transactional PG/Qdrant dual writes, in-process task/lock semantics, swallowed failures, destructive episode merge, or filtering in place of DB RLS. |
| usememos/memos | Simple, inspectable note capture and human editing. | Borrow review ergonomics, history/timeline, tags, and a clear user mental model. | It is a note product, not a full autonomous-memory correctness engine. |
| SimpleMem | High-density atomic restatement with time/coreference normalization, multi-view dense + BM25 + symbolic metadata, intent-aware depth, and an offline evaluate/diagnose/propose/guard loop. | Compact incrementally, retrieve the cheapest sufficient level, and use guarded offline experimentation for retrieval/consolidation settings. | “Semantically lossless” is not provenance. Preserve spans/turn IDs, add lineage, use true fusion, and avoid LLM planning/reflection on every query. |
| A-MEM | Zettelkasten-like atomic notes, structured attributes, semantic links, and one-hop neighbors. | Match new claims to a bounded canonical neighborhood; store links/evolutions as versioned RELATED_TO / DERIVED_FROM proposals. | The current prototype has volatile/unversioned authority and no provenance; autonomous neighbor rewrites cannot mutate canonical memory. |
| Memory-R1 | Latest reviewed paper v5 learns an ADD/UPDATE/DELETE/NOOP Memory Manager and an Answer Agent that distills a large similarity candidate set. | Use the operation grammar and distillation/rerank idea now; consider learned policy only after frozen evals, traces, deterministic safety, and rollback. | QA reward does not enforce provenance, privacy, authority, temporal validity, or erasure. Map ordinary DELETE to retire/history; legal erasure is separate. |
| Recursive Language Models | Externalized context, programmatic decomposition, bounded recursive/batched subcalls, and trajectory logging for long-context work. | Reserve as an opt-in read-only offline/deep-research path with an isolated sandbox and hard depth/concurrency/token/time budgets. | Not the hot path or a canonical writer. The reference local REPL executes Python in-process and is not production-safe. |
| Agent Memory survey/list | Taxonomy across working, episodic, semantic, procedural, retrieval, update, and evaluation. | Use it to ensure benchmark coverage and precise names. | A literature list is not a component blueprint; verify each result. |

## The Engram differentiator

Most memory products optimize primarily for product breadth, autonomous formation, or benchmark score. Engram’s defensible position is high-assurance memory:

- every returned fact has a canonical status and time window;

- every derived statement has lineage;

- every approximate index is disposable;

- every answer can explain its support, conflict, or abstention;

- every deletion has a complete, auditable execution path.

Adoption rule. Borrow a reference pattern only when it preserves canonical truth, improves a measured quality/cost/latency metric, and has a documented failure, rebuild, and deletion path.

# 6. Recommended target architecture

Figure 1 — Discovery systems return candidates; PostgreSQL decides whether evidence is usable.

## 6.1 Principles

- One authority. PostgreSQL is the sole source of canonical memory truth and policy state.

- Sources precede memories. Persist source/version before extracting or promoting claims.

- Approximation ends at verification. Search ranks candidates; canonical hydration decides validity.

- All mutation is explicit. Each change is an idempotent action with actor, policy version, reason, and evidence.

- Derived data is disposable. FTS documents, embeddings, graph edges, overviews, and profiles can be rebuilt.

- Compression is non-destructive. Higher layers retain exact lineage and never replace raw support.

- Use the cheapest correct route. Deterministic SQL before retrieval; retrieval before reranking; reranking before frontier synthesis.

- Abstention is a feature. Missing/conflicting evidence yields structured state, not a fluent guess.

- Operations are semantics. Replay, isolation, deletion, projection lag, and model versions are tested contracts.

## 6.2 Component ownership

| Component | Owns | Must not own |
| --- | --- | --- |
| PostgreSQL | Sources, versions, chunks, nodes, claims, evidence, validity, lineage, scope/ACL, feedback, deletion, mutations, outbox, cost ledger. | Approximate relevance as truth. |
| PostgreSQL FTS | Exact-term/identifier discovery. | Claim state or authorization. |
| pgvector | Semantic candidate discovery with versioned embeddings. | Overwrite or supersession decisions. |
| Neo4j (optional) | Bounded relationship path discovery. | Canonical entity or claim state. |
| Temporal | Durable inference, replay, projection, consolidation, deletion, reconciliation. | Canonical business records outside PostgreSQL. |
| Redis | Hot caches, rate limits, short-lived acceleration. | Sole durable session or memory. |
| Object store | Immutable, content-addressed source bodies and large artifacts. | Queryable canonical claim state. |
| Model gateway | Structured output validation, version routing, budgets, usage. | Hidden writes or authority decisions. |

## 6.3 Deployment profiles

| Profile | Components | Use case | Same semantic contract |
| --- | --- | --- | --- |
| Compact/self-hosted | API + worker; PostgreSQL FTS/pgvector; local or S3-compatible blob store; bundled Temporal optional; no Neo4j. | One team, modest corpus, simple operations. | Same source, claim, evidence, event, and answerability semantics. |
| Production | API replicas; PgBouncer; PostgreSQL HA/PITR; Temporal; Redis; object store; workers; metrics/tracing. | Multi-tenant SaaS/enterprise. | Durable writes, enforced scope, bounded queues, restore and rebuild. |
| Graph scale | Production + Neo4j projection and graph workers. | Workloads where multi-hop quality gains are measured. | Graph is lag-tolerant/disposable; every result hydrates from PostgreSQL. |
| Do not add yet: Kafka, OpenSearch, Milvus, another canonical database, or many microservices. Add infrastructure only after the evaluation harness proves a quality or scale gap PostgreSQL/Temporal cannot meet. |  |  |  |

# 7. Canonical data and memory model

## 7.1 Separate sources, claims, and derived memory

| Proposed object | Purpose and key fields | Authority |
| --- | --- | --- |
| sources | Logical source: scope, type, connector/external ID, URI, authority, sensitivity, owner, lifecycle state. | Canonical metadata. |
| source_versions | Immutable content version, hash, blob URI/inline body, MIME, parser, times, predecessor, tombstone. | Canonical; large body in object store. |
| source_chunks | Deterministic ID, offsets/page/section, text hash, token count, language, structured metadata. | Canonical evidence address. |
| memory_nodes / versions | Entity, episode, topic, profile and immutable representation versions. | Canonical identity/history. |
| memory_claims | Subject, governed predicate, typed object, cardinality, status, confidence dimensions, asserted/observed/valid time, policy version. | Canonical semantic state. |
| claim_evidence | Claim ↔ source span/chunk, exact text hash, extractor/model, authority, entailment/corroboration. | Canonical support, many-to-many. |
| memory_derivations | Derived version ↔ input version/claim, DERIVED_FROM, input revision/hash, algorithm/model, reason. | Canonical S2–S4 lineage. |
| embeddings | Target/version, model/version/dimensions, text hash, index generation, state/times. | Rebuildable generation registry. |
| memory_feedback | Confirm/correct/reject/pin, actor/reason, target version, resulting mutation. | Canonical human control. |
| deletion_jobs | Scope, preview, approval, tombstones, blob/index/cache cleanup, completion proof. | Canonical erasure orchestration. |

## 7.2 Confidence is multidimensional

A single score confuses separate questions. Persist at least:

- source authority — verified system record, authenticated user, imported authority, assistant-generated, third-party/unknown;

- extraction confidence — whether the claim is correctly parsed from the cited span;

- corroboration — number and independence of supporting/contradicting sources;

- temporal certainty — precision/reliability of validity times;

- retrieval relevance — query-specific rank, never stored as truth confidence.

The evidence gate combines them with policy. Sensitive domains may require stronger authority and recency. An assistant inference should not become equivalent to an authenticated user statement merely because its extraction probability is high.

## 7.3 Claim state and action model

PROPOSED / LOW_CONFIDENCE

├─ confirm or sufficient policy evidence → ACTIVE

├─ unresolved incompatibility            → CONFLICTING

└─ reject                                → REJECTED

ACTIVE

├─ same normalized object                → REINFORCE (no duplicate claim)

├─ different SINGLE-valued object        → prior HISTORICAL + new ACTIVE

├─ incompatible evidence                 → CONFLICTING

├─ user retirement                       → RETIRED

└─ deletion policy                       → TOMBSTONED / erasure workflow

Every action records source evidence, actor, policy version, reason, and a deterministic mutation key. Similarity may nominate a candidate; it never decides the action alone.

## 7.4 Identity and idempotency

- A client Idempotency-Key is the stable identity for a retried command.

- If absent, the server creates a unique event. Session offsets are metadata, not sufficient global identity.

- Mutation keys include tenant, event, operation, target, and deterministic item index.

- Content hashes detect repeats and support reconciliation; identical text in two real events remains two events.

- Projection upserts are keyed by canonical stable ID + revision, never random write-only UUIDs.

## 7.5 Temporal model

Keep separate clocks:

- observed_at — when Engram received the evidence;

- asserted_at — when the speaker/source asserted it;

- valid_from / valid_until — when the claim is true in the modeled world;

- created_at / superseded_at — database lifecycle.

Temporal queries use validity, not insertion order. Backdated imports must not rewrite today’s truth accidentally; policy decides whether they describe history, correct an error, or conflict.

# 8. Ingestion and memory formation

## 8.1 Recommended pipeline

Receive → authenticate/scope → idempotent event identity

→ persist immutable source/version/blob

→ classify authority + sensitivity + ingestibility

→ cheap promotion gate

→ semantic episode segmentation

→ exact-span atomic extraction

→ predicate/type/time normalization

→ entity and alias resolution

→ bounded local canonical match

→ ADD | REINFORCE | SUPERSEDE | CONTRADICT | NOOP

→ one PostgreSQL transaction

→ transactional outbox

→ FTS/vector/(optional graph) projection

→ lineage-backed consolidation

## 8.2 Stage contracts

| Stage | Input → output | Correctness/token rule |
| --- | --- | --- |
| Source persistence | Request/file/URL/code snapshot → source + immutable version + content hash. | Before inference. Retry reuses the source and does not lose the original. |
| Authority/policy | Origin, speaker, connector, sensitivity → authority tier and allowed memory classes. | Assistant output and quotations are not user facts by default. |
| Promotion gate | Segment + bounded context → store/skip/review with reason. | Deterministic rules first, then small structured model. Gate controls promotion, not retention. |
| Episode segmentation | Ordered events/chunks → coherent episode boundaries + offsets. | Semantic/event boundaries for long inputs; raw order always preserved. |
| Atomic extraction | Episode → one-fact claims with spans, mentions, time expressions, confidence. | Schema validated; no uncited synthesis at S1. |
| Normalization | Raw predicate/object/time → governed predicate, type, cardinality, interval, normalized hash. | Mostly deterministic; invalid output fails loudly in production. |
| Entity resolution | Mention + scope + aliases → stable ID or explicit ambiguity. | Stable ID → exact alias → scoped expansion → deterministic new identity. |
| Local match/action | Claim + ≤30 same-subject/predicate candidates → action. | Bounded/batched/policy-driven; similarity proposes only. |
| Canonical commit | Validated actions → nodes/claims/evidence/lineage/mutation/outbox. | No Neo4j/vector call inside transaction. Replay returns the same result. |
| Projection | Outbox + canonical revision → discovery upsert/delete. | Retryable/observable. Projection lag never corrupts truth. |

## 8.3 Conversation policy

- User utterances are eligible assertions, subject to sensitivity and confidence.

- Assistant utterances are non-ingestible by default unless they carry explicit tool results, confirmed actions, or user-confirmed conclusions.

- Retrieval-generated assistant answers remain QUERY / ingestible=false; preserve the protection in chat.py:71–109.

- A session summary cites raw source IDs and does not independently create duplicates; the action engine recognizes reinforcement.

- Quoted third-party claims preserve speaker/source and never silently become facts about the current user.

## 8.4 Document ingestion

Replace “document as assistant turn” with a connector contract:

- Resolve the logical source by tenant + connector + external ID.

- Store an immutable content-addressed version and parser identity/version.

- Chunk deterministically by document structure, retaining page/section/byte offsets and overlap metadata.

- Index chunks for lexical/vector recall; promote claims separately with exact spans.

- Diff on re-upload/sync. Tombstone removed chunks, close unsupported claims, and enqueue index deletes.

- Never silently truncate. Reject, stream, or visibly mark partial ingestion with accepted/omitted counts.

## 8.5 Code-repository ingestion

Code snapshots need source-version semantics too:

- repository/ref/commit identity and full snapshot hash;

- file and symbol IDs derived from stable path/signature plus revision;

- parser/language version and extraction diagnostics;

- diff-based deletion/tombstones for removed files/symbols/edges;

- raw source in object storage or governed repository access, not duplicated per symbol;

- separate code graph projection and canonical provenance.

## 8.6 Write-time token efficiency

- Persist raw input before inference and cache each activity result by source hash + prompt/model/policy version.

- Skip extraction for deterministic non-ingestible cases.

- Combine gate and extraction only if a single structured call reduces repeated context without weakening validation; still expose separate logical results.

- Batch atomic claims from a coherent episode rather than call a model per entity.

- Use a small structured-output model for extraction and normalization; reserve frontier capacity for ambiguity requiring reasoning.

# 9. Retrieval architecture

Figure 2 — Route by intent, fuse only when useful, verify once in PostgreSQL, and spend generation tokens only after evidence coverage.

## 9.1 Typed query plan

The planner is deterministic for recognized patterns and calls a small structured planning model only for unresolved semantic intent. Output fields:

- intent and answer mode;

- entity/alias hints and normalized predicates;

- temporal constraints;

- per-part evidence requirements;

- allowed routes and graph depth;

- candidate, latency, retry, and token budgets;

- source authority/provenance requirements.

| Query class | Primary route | Fallback | Model policy |
| --- | --- | --- | --- |
| Exact/current | Alias + indexed claim SQL | Lexical if identity/predicate unresolved | 0 planning and 0 answer tokens when deterministic. |
| Temporal/history | Validity/history SQL | Lexical source search for missing period | 0 planning tokens for parsed dates; synthesis only for narrative. |
| Identifier/name | PostgreSQL FTS | Vector | No graph/reranker unless ambiguity remains. |
| Semantic fact | FTS + vector in parallel → RRF | One synonym/alias retry | Small planner if needed; conditional rerank; one final call. |
| Relational/multi-hop | Anchored bounded graph or recursive SQL | Hybrid for missing anchors | Hard hops/fan-out/candidates; one decomposition retry. |
| Broad/profile | Fresh S3/S4 + supporting S1 | Hybrid for missing topic | Compact profile, not search-all. |

## 9.2 Candidate generation and ranking

- Fetch FTS and vector candidates concurrently within route budget.

- Fuse rank positions using Reciprocal Rank Fusion, e.g. score(d)=Σ 1/(60+rank_i(d)); never compare raw BM25 and cosine values directly.

- Add graph candidates only for an explicit relation/path need. Bound by tenant, start IDs, predicates, hops, fan-out, and total nodes.

- Run a cross-encoder only when top candidates are ambiguous or the query is genuinely semantic; rerank roughly 30–50 to 10–15.

- For broad answers, apply MMR/diversity after relevance so repeated evidence does not consume context.

- Send stable IDs to one PostgreSQL batch hydration. Reject anything failing access, status, revision, time, authority, or evidence policy.

## 9.3 Batch canonical verification

One repository method should return, for all candidate IDs:

- canonical node/version/claim IDs and revisions;

- tenant/workspace/principal visibility;

- claim status, cardinality, confidence dimensions;

- validity/assertion/observation intervals;

- evidence spans and source authority;

- derivation inputs and freshness for summaries;

- projection-revision mismatch.

This replaces N+1 calls and makes a single traceable verification boundary. Stale discovery IDs are hints only; missing canonical rows are discarded.

## 9.4 Evidence requirement matrix

Top-k is not answerability. Decompose the question and evaluate every requirement:

| Requirement | State | Evidence | Next action |
| --- | --- | --- | --- |
| Current manager of Atul | ANSWERABLE | Active HAS_MANAGER, current interval, authenticated user source. | None. |
| Project shared with manager | PARTIAL | Atul’s project found; no verified manager membership. | Targeted relation retrieval only. |
| Requested “as of 2024” | MISSING | Current claim lacks matching validity. | History route; abstain if still absent. |

Aggregate is ANSWERABLE only when every required row is covered. CONFLICTING stays visible; the answer presents the disagreement and sources rather than choosing the highest similarity.

## 9.5 Bounded retry

- Retry only the missing requirement, not the whole query.

- Try alias expansion, predicate broadening, temporal-history route, or a relation anchor exactly once each within the plan.

- Default total retries: one; maximum: two for multi-part/multi-hop questions.

- Do not allow the answer model to launch unbounded autonomous searches.

- Wire the current max_reentries field to this contract or remove it.

## 9.6 Compact evidence bundle

Keep machine IDs and full provenance in response metadata. Give the model compact label-addressable evidence:

F1 | Atul | HAS_MANAGER | Rahul  | current | authority=user_assertion | source=E7

F2 | Atul | WORKS_ON    | Engram | since=2025-02 | authority=tool_record | source=E9

F3 | Rahul | WORKS_ON   | Engram | current | authority=user_assertion | source=E12

The prompt declares evidence untrusted, forbids it from overriding system instructions, and requires citations by label. Add short source excerpts only when wording matters.

# 10. Token-efficiency strategy

## 10.1 Token hierarchy

The largest saving comes from not invoking a model:

- exact SQL and deterministic rendering;

- deterministic parsing/planning;

- retrieval with no generative planner;

- small structured planner/extractor;

- conditional cross-encoder;

- one frontier synthesis call;

- exceptional recursive/offline route.

Do not optimize by summarizing everything early. Optimize by selecting the smallest verified representation that covers the question.

## 10.2 Starting context budgets

| Route | Evidence-context target | Calls | Failure behavior |
| --- | --- | --- | --- |
| Exact/current | 0 model-context tokens | None when deterministic | Structured not-found/ambiguous. |
| Semantic single fact | 500–1,000 | 0–1 planner/rerank; 0–1 final | One targeted retry, then abstain. |
| Profile | 1,000–1,500 | Usually one final | Mark stale/missing sections. |
| Multi-hop/broad | 3,000–6,000 hard cap | Conditional planner/rerank + one final | Partial coverage and missing requirements. |
| Guardrails, not claimed results. Tune using quality-versus-token curves. Enforce per request and tenant; provider-reported input/output/cache usage is the billing record. |  |  |  |

## 10.3 Concrete controls

- Deterministic parsers for dates, IDs, known predicates, and exact routes.

- Dynamic top_k: roughly 5 for high-confidence exact, 10 for normal semantic, up to 20–30 for broad/multi-hop before rerank.

- Context ranking by marginal requirement coverage per token, not relevance alone.

- Deduplicate repeated evidence and prefer independent corroboration.

- Cache extraction by source hash + model/prompt version; embedding by text hash + model version; rerank by query hash + candidate revision set.

- Lazy-load embedding models only in required workers. Validate singleton configuration explicitly.

- Store embedding model ID/version/dimensions and support dual-index blue/green migration.

- Use provider tokenizer/usage; the current optional tokenizer dependency cannot be assumed present.

- Separate small structured models from frontier synthesis. Using the same model for Core and Frontier does not realize the intended saving.

- Track tokens and cost per tenant, route, task, prompt/model version, and correct answer, not only per API call.

## 10.4 Budget enforcement

Add a canonical token/cost ledger:

- reserved and actual tokens/cost per request/workflow activity;

- tenant monthly/daily limits and route caps;

- provider cache/read/write token classes;

- policy action when near limit: deterministic routes only, smaller retrieval, delayed consolidation, or explicit quota response;

- compensation on failed/rescheduled workflow activities;

- alerts for cost regression by prompt/model revision.

## 10.5 Model strategy

Use model classes, not hard-coded brands:

- deterministic code for IDs, dates, normalization, state transitions, and exact answers;

- small structured model for gate/extraction/ambiguous query plan;

- embedding model selected by language/domain, versioned and benchmarked;

- cross-encoder only for ambiguous semantic lists;

- frontier model for final multi-evidence synthesis;

- learned memory policy only after stable labels and traces exist.

# 11. Consolidation, profiles, and lifecycle

Figure 3 — Every compact layer is a versioned materialization over lower-level evidence, not its replacement.

## 11.1 Memory levels

| Level | Representation | Trigger | Retrieval role |
| --- | --- | --- | --- |
| S0 raw | Source versions, chunks, turns, tool results, exact spans. | Immediately on ingest. | Audit, quotations, detail, re-extraction. |
| S1 claims | Typed temporal claims with status/evidence. | Validated promotion/action. | Exact/current/history and canonical verification. |
| S2 episodes | Event-level abstract + referenced claim IDs. | Episode/source-version close. | Recent/coherent narrative recall. |
| S3 topics/projects | Incremental summary over supported S1/S2. | Enough new input or material drift. | Broad topic at lower token cost. |
| S4 bounded profile | Stable preferences, roles, goals, constraints, expertise. | Reinforcement/confirmation/scheduled refresh. | Fast personalization/working memory. |

## 11.2 Lineage and refresh contract

- Every S2–S4 version stores exact input claim/version IDs, revisions/hashes, derivation model/prompt, gate outcome, and trigger.

- Input change does not edit a derived version; it marks descendants stale and creates a new version after refresh.

- Retired/erased evidence invalidates dependent memories for re-derivation or withdrawal.

- Decay changes rank, not truth status. Superseded claims stay historical and contradictions explicit.

- Profiles are category- and token-bounded. Every active item cites claims; unsupported entries leave the active materialization without destroying history.

## 11.3 Scheduling and backpressure

| Trigger | Priority | Behavior |
| --- | --- | --- |
| Episode/source close | Fast lane | Create S2 once; dedupe by source + derivation generation. |
| Accumulation | Normal | Refresh S3 after configurable new episodes/claim transitions. |
| Material drift | High | Refresh when a meaningful share of inputs changed, not every scope revision. |
| Profile reinforcement | Normal | Refresh only when stable evidence crosses policy or user feedback arrives. |
| Reconciliation | Low | Find stale lineage, failed tasks, orphan edges, and projection mismatch by tenant/type/age. |

Coalesce pending tasks using a real debounce time and input revision. Enforce per-tenant/type backlog limits; episode-close and deletion can have protected fast lanes. Failed tasks need alerting and a retry/dead-letter policy, not a silent terminal state.

## 11.4 Human control

Expose canonical commands for:

- confirm inferred/low-confidence memory;

- correct through supersession, never destructive in-place editing;

- reject and suppress immediate recreation by the same policy/model;

- pin against ranking decay without bypassing validity;

- forget via preview → approval → canonical delete/tombstone → projections/blobs/cache cleanup → lineage refresh → completion proof;

- export Markdown/JSON with history/provenance under the same access policy.

# 12. Security, privacy, tenancy, and deletion

## 12.1 Scope model

tenant

└─ workspace / organizational unit

└─ principal (user/service)

├─ agent/application

├─ session

└─ visibility: private | shared | workspace | explicit ACL

Every SQL/FTS/vector/graph query receives an explicit resolved scope. Projections store enough scope to filter early, and PostgreSQL re-verifies access before evidence leaves the service.

## 12.2 Database roles

| Role | Allowed | Prohibited |
| --- | --- | --- |
| Owner/migrator | Own schema/tables; run controlled migrations; manage policies. | Serving runtime API. |
| Application | DML through RLS; approved functions; tenant-scoped queries. | DDL, policy changes, BYPASSRLS. |
| Dispatcher/worker | Minimum queue/outbox and scoped mutation privileges. | General cross-tenant reads. |
| Maintenance/erasure | Explicit audited cross-tenant jobs; short-lived credentials. | General app traffic. |
| Temporal service | Its own DB/schema. | Engram canonical tables. |

## 12.3 Memory-specific threats

| Threat | Required control |
| --- | --- |
| Stored prompt injection | Authority tiers, assistant non-ingestible default, instruction/data delimiters, sanitization, no tool execution from evidence, citation-only prompt contract. |
| Cross-tenant discovery leak | Scope inside every FTS/vector/graph query; canonical authorization; forced RLS tests; no unscoped neighbor fallback. |
| Poisoned/conflicting facts | Review states, corroboration, source/actor visibility, explicit conflict, correction. |
| Stale projection | Revisioned index records, canonical reload, lag metrics, replay/rebuild. |
| Incomplete deletion | Manifest covering blobs, chunks, claims, embeddings, graph, caches, derived descendants, backups policy, and completion evidence. |
| Sensitive inference | Memory-class allowlists, purpose limits, restricted derived attributes, review/audit. |

## 12.4 Privacy contract

- Encryption in transit and at rest; connector/provider secrets outside repo configuration.

- Sensitivity classification before external model calls; redaction or approved-provider routing.

- Record which source/evidence IDs were sent to which provider/model without logging secret content by default.

- Tenant data-residency and provider policy as deployment capabilities.

- Document backup-retention and erasure semantics: immediate logical removal versus eventual encrypted backup expiry.

## 12.5 Deletion correctness

Deletion is a workflow, not a single SQL DELETE:

- Resolve scope and show a dry-run count/manifest.

- Authorize and record immutable job intent.

- Tombstone/erase source versions and close or remove dependent claims per policy.

- Invalidate S2–S4 descendants.

- Remove vectors, FTS rows, graph projections, object blobs, and caches.

- Reconcile until every target reports completion.

- Produce an audit-safe result that does not retain erased content.

# 13. Deployment, reliability, and observability

## 13.1 Production topology

- Stateless API replicas behind ingress/load balancer.

- PgBouncer → PostgreSQL HA/PITR; migrations run separately using owner/migrator credentials.

- Temporal task queues for ingest, projection, consolidation, deletion, and reconciliation with independent concurrency/backpressure.

- Redis with an explicit eviction policy and no authoritative data.

- S3-compatible object store with encryption, versioning, retention, lifecycle, and content-addressed keys.

- Optional Neo4j projection with separate read/write identities where supported.

- Model gateway with provider policy, circuit breakers, rate limits, version routes, and usage accounting.

## 13.2 Failure semantics

| Failure | Expected behavior | Recovery proof |
| --- | --- | --- |
| Model timeout after source write | Temporal retries from persisted source; no duplicate event. | One mutation/action set for the idempotency key. |
| Canonical commit succeeds, projection fails | PostgreSQL routes continue; outbox retries. | Projection catches canonical revision; lag clears. |
| Neo4j unavailable/lost | Exact/temporal/PG-hybrid routes work in degraded mode. | Full rebuild matches canonical counts/hashes. |
| Redis unavailable | Cache miss/degraded rate limiting; durable sessions remain in PG. | Cross-replica session continuity. |
| Worker crash mid-activity | Activity retry/reconciliation; no partial multi-store canonical state. | Replay and mutation/outbox invariant tests. |
| Embedding upgrade | Old generation serves while new backfills; switch only after evaluation. | Coverage, quality, rollback report. |

## 13.3 Telemetry

| Area | Metrics and trace fields |
| --- | --- |
| Correctness | Answerability, per-requirement coverage, conflict/abstention, authority, stale rejection, correction rate. |
| Retrieval | Route, candidates/source, fusion/rerank positions, batch query count, graph hops/fan-out, eval recall@k/nDCG. |
| Tokens/cost | Input/output/cache tokens by tenant, route, task, model/prompt; tokens and cost per correct answer. |
| Durability | Attempts, artifact reuse, dedupe, outbox age, projection lag, consolidation/deletion backlog. |
| Storage | Source bytes, chunks, claims/source, amplification, embedding-generation coverage, lineage fan-out. |
| Database | Pool wait/connections, transaction time, locks/deadlocks, slow queries, bloat, replica lag, PITR, RLS denial audit. |

## 13.4 Initial launch SLO suggestions

Finalize after baseline measurement:

- 99.9% successful canonical ingest acknowledgements excluding invalid client input; zero acknowledged-but-missing events in replay tests.

- p95 exact/current retrieval under 150 ms inside the service network.

- p95 semantic retrieval under 800 ms before final generation at the target corpus size.

- 99% of projection dispatches younger than five minutes; alert on oldest age and terminal failure.

- zero cross-tenant records in adversarial SQL/FTS/vector/graph/cache/export tests.

- successful quarterly restore and projection-rebuild drills with measured RTO/RPO.

# 14. Codebase modularization and API design

## 14.1 Modular monolith refactor

| Current concentration | Recommended modules | Boundary |
| --- | --- | --- |
| memory_repository.py (4,779 lines) | sources, nodes, claims, evidence, aliases, lineage, feedback, deletion, dispatch, unit_of_work | MemoryUnitOfWork owns the transaction; sub-repositories never commit independently. |
| retrieval/orchestrator.py (1,813 lines) | planner, discovery, fusion, graph, hydration, verifier, evidence_matrix, packer, answer | Typed RetrievalPlan and EvidenceBundle make routes testable and observable. |
| temporal/activities.py (1,417 lines) | Ingest, projection, consolidation, deletion, reconciliation activities. | Activities remain idempotent/thin; versioned domain services decide business actions. |

Do this as an internal refactor, not immediate services. Extract a network service only when there is a distinct scaling profile, ownership boundary, or security zone.

## 14.2 API surface

- POST /v2/sources and source-version endpoints for conversations, documents, code, and connectors with idempotency and sync diagnostics.

- POST /v2/memories/query returning answer, answerability, requirement matrix, citations, route, canonical revision, tokens/cost, and degraded status.

- GET /v2/profile returning bounded profile, supporting claims, freshness, and visibility.

- Review commands: confirm, correct, reject, pin/unpin, retire, forget-preview/execute, export.

- Operational endpoints: workflow/outbox, projection lag/rebuild, embedding generation, deletion job, reconcile/restore report.

Generate Python/TypeScript SDKs from a versioned OpenAPI contract. Deprecate filesystem-era fields behind an adapter and removal date.

## 14.3 Architecture records

- ADR-001: PostgreSQL canonical; other stores rebuildable.

- ADR-002: source-first immutable evidence and object-store boundary.

- ADR-003: idempotent action/state machine.

- ADR-004: adaptive retrieval, batch verification, answerability.

- ADR-005: S0–S4 lineage-backed consolidation.

- ADR-006: scope/ACL and database ownership/role model.

- ADR-007: compact, production, graph-scale deployment profiles.

## 14.4 Documentation cutover

- Mark the PostgreSQL-canonical architecture as V2 and current.

- Move filesystem-authoritative diagrams/runbooks into a labeled V1 archive.

- Document exactly which compatibility routes remain and their removal criteria.

- Generate data model/API docs from current schema/OpenAPI where possible.

- Add decision-status badges: proposed, accepted, implemented, deprecated.

# 15. Delivery roadmap and acceptance gates

Sequence the work so each phase produces a safer or measurably cheaper system without a risky rewrite. Estimates assume two backend engineers, one retrieval/ML engineer, and shared platform/QA support.

## Phase 0 — baseline and decision lock (1–2 weeks)

- Commit ADRs, runtime architecture map, threat model, and one documented production write/read path.

- Make PostgreSQL-backed tests runnable in CI with disposable services.

- Establish latency, recall, temporal accuracy, token, cost, storage, and failure baselines.

- Version datasets and record repo/config/model/prompt revisions with every run.

Exit: one repeatable benchmark report and one reproducible deployment define “current.”

## Phase 1 — protect truth (2–3 weeks)

- Fix API idempotency and projection keys; add retry/concurrency/property tests.

- Separate DB roles/secrets, remove app DDL, force/test RLS, and use the actual pool.

- Store source/episode once rather than copying conversation bodies per entity.

- Add source authority and low-confidence/review states; prevent generic assistant promotion.

- Cut documentation to canonical V2 and deprecate the legacy filesystem write path.

Exit: no lost/duplicated event under retry/concurrency; runtime role cannot cross tenant; projections rebuild; unsupported assistant content cannot become default-active truth.

## Phase 2 — retrieval and token efficiency (4–5 weeks)

- Add PostgreSQL FTS and pgvector with an embedding-generation registry.

- Implement parallel discovery, RRF, conditional rerank, bounded graph route, and one batch hydration.

- Replace binary evidence gating with a requirement matrix and 1–2 targeted retries.

- Implement compact evidence packing, model-specific token accounting, quotas, and per-answer cost traces.

- Shadow-run against old behavior; keep components only when ablation proves value.

Exit: credible quality gain or equal quality at lower cost/latency; no candidate reaches context without canonical verification.

## Phase 3 — durable sources and real memory lifecycle (4–6 weeks)

- Add source/version/chunk/blob schema and conversation/document/code connectors.

- Add episode segmentation, exact-span evidence, sync diff/tombstones, and parser/model versions.

- Add derivation lineage; implement S2 episode, S3 topic/project, and bounded S4 profile.

- Make raw sessions durable in PostgreSQL; Redis is a cache only.

- Add confirm/correct/reject/pin/forget/export and stored-injection controls.

Exit: every derived statement is traceable/regenerable; source update/delete reconciles claims, chunks, indexes, graph, caches, and descendants.

## Phase 4 — scale only where measured (ongoing)

- Enable Neo4j only where bounded graph traversal improves relational quality enough to justify operations.

- Partition vector/search data only after metrics show a bottleneck.

- Run restore, failover, workflow replay, projection rebuild, and erasure drills.

- Consider a trained small memory-policy model only after stable traces and offline safety gates.

## Workstreams and ownership

| Workstream | Primary owner | Cross-functional support |
| --- | --- | --- |
| Canonical schema/repository/idempotency | Senior backend | DBA/platform, security, QA |
| Retrieval/fusion/evidence matrix | Retrieval/ML engineer | Backend, evaluation/data |
| Temporal/projections/reconciliation | Backend/platform | SRE, QA |
| Source connectors/object storage | Backend | Product/security |
| Profiles/review/forget UX | Backend + product | Frontend, privacy/legal |
| Benchmark and observability | ML/evaluation | SRE, finance/FinOps |

## Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Large refactor stalls delivery | Strangler pattern behind existing unit-of-work/retrieval interfaces; migrate route by route with shadow comparison. |
| Hybrid search raises latency | Parallel FTS/vector, dynamic budgets, exact-route bypass, conditional rerank, latency gates. |
| Schema grows operationally heavy | Derived data disposable, partitions only after evidence, retention/index metrics, online migrations. |
| Profiles create privacy/hallucination risk | Bounded categories/size, support requirement, review, sensitivity policy, profile-off mode. |
| Benchmark chasing distorts product | Fixed internal task mix + production traces + correctness/cost/latency, not a single public score. |

# 16. Evaluation plan, KPIs, and final decisions

## 16.1 Evaluation suites

| Suite | Measures | Required slices |
| --- | --- | --- |
| Retrieval | Recall@k, MRR, nDCG, source contribution, evidence precision. | Exact ID, paraphrase, alias, multi-entity, multi-hop, long-tail, multilingual if required. |
| Temporal/correctness | Current/as-of accuracy, supersession, conflicts, abstention calibration, provenance. | Same predicate over time, backdating, authority conflict, retirement/deletion. |
| Answer | Requirement coverage, citation entailment, unsupported claims, honest partial response. | Single fact, compound, profile, quote, ambiguous identity. |
| Efficiency | Tokens/correct answer, calls, latency, cost, cache reuse, storage amplification. | Every route and corpus-size/tenant band. |
| Reliability/security | Replay, crash, RLS/projection isolation, rebuild parity, erase completion. | Concurrent retry, stale projection, service loss, malicious content, cross-tenant probes. |

## 16.2 Mandatory ablations

Compare with the same corpus, queries, models, prompts, and judge:

- FTS only vs vector only vs FTS + vector;

- hybrid vs +RRF vs +RRF+reranker;

- graph expansion on relational queries and on overall workload;

- raw claims vs S2/S3/S4 for quality, latency, and tokens;

- binary gate vs requirement matrix + retry;

- large model everywhere vs deterministic/small structured + frontier final.

A component stays only if it provides a meaningful quality, token, latency, or operational win.

## 16.3 Initial program targets

| Target | Interpretation |
| --- | --- |
| Zero lost/duplicated canonical events under retry/concurrency tests | Hard correctness gate. |
| Zero cross-tenant evidence across all routes | Hard security gate: SQL, FTS, vector, graph, cache, export/admin. |
| 100% answer evidence has a stable source/span or documented source citation | Unsupported memory stays out of default context. |
| ≥60% median evidence-context token reduction versus current broad-context baseline, without material correctness loss | Product target to validate—not a claimed current gain. |
| Exact/current supported predicates use zero LLM tokens | Deterministic SQL/renderer is the fast path. |
| Projection rebuild and PITR restore pass drills | Persistence includes recovery, not merely row creation. |

## 16.4 Architecture decision table

| Decision | Status | Rationale |
| --- | --- | --- |
| PostgreSQL canonical memory | ADOPT | Builds on current strengths and supplies truth, time, policy, audit, and rebuild. |
| PostgreSQL FTS + pgvector | ADOPT | Best default quality/operability starting point. |
| Temporal production workflows | RETAIN | Durable, replayable path avoids hidden background failure. |
| Object storage for large immutable sources | ADOPT | Controls PG growth while preserving content-addressed evidence. |
| Redis as cache only | ADOPT | Latency benefit without a second truth system. |
| Neo4j for every query | REJECT | Cost/consistency risk; use conditionally after graph ablation. |
| Filesystem as production truth | REJECT | Keep for import/export/human-readable views only. |
| Destructive summary replacement | REJECT | Breaks audit, correction, and rebuild. |
| Immediate microservice split | REJECT | Refactor boundaries first; split only for proven ownership/scale/security. |
| Learned memory policy now | DEFER | Needs stable semantics, traces, evaluation, explainability, and rollback. |
| CTO conclusion. Do not rebuild Engram around a vector database or graph database. Its strongest asset is the PostgreSQL-canonical evidence model. Harden that foundation, add source-native ingestion and measured hybrid retrieval, and turn consolidation into lineage-backed materialization. This yields persistent memory that is cheaper on routine questions, safer with contradictions and stale indexes, and defensible for enterprise use. |  |  |

# Appendix A — repository evidence register

| Area | Primary evidence | Observation |
| --- | --- | --- |
| Production mode | config.prod.yaml:28–33; engram/config.py:115–128, 270–280; engram/deps.py:55–77 | Canonical on, Temporal required, filesystem disabled, repository wired. |
| Workflow cutover | engram/api/app.py:106–151 | Temporal mode disables legacy API workers. |
| Canonical transaction | memory_repository.py:1348–2009 | Event/claims/evidence/temporal decisions/hierarchy/dispatch in one transaction. |
| Source duplication | memory_repository.py:1903–1944 | Full body copied into every touched entity version. |
| Claim status | memory_repository.py:2623–2649 | New claims ACTIVE; low-confidence state/policy required. |
| Supersession | memory_repository.py:3013–3077 | Prior becomes historical; validity closes correctly. |
| Extraction authority | engram/prompts/extract.j2:21–26; chat.py:71–109 | Generic assistant-source risk; chat-generated answers correctly non-ingestible. |
| Durable ingest | engram/temporal/workflows.py:70–113 | Gate/extract artifacts precede commit and save retry tokens. |
| Sessions | engram/session/manager.py:173–350; redis_cache.py:22–131 | Compaction/commit exist; no exact lineage; local fallback unsafe across replicas. |
| Planner | engram/retrieval/planner.py:131–179 | Deterministic-first design is a strong token-saving base. |
| Re-entry | orchestrator.py:172–194, 1455–1571 | Budget discarded; final synthesis cannot request evidence. |
| L2 discovery | orchestrator.py:1069–1089; neo4j_store.py:36–40 | Vector wired; FTS/RRF/rerank/BFS not orchestrated. |
| Evidence gate | retrieval/evidence.py:87–169 | Canonical gate exists; needs confidence floor and requirement completeness. |
| Embeddings | engram/models/embeddings.py; pyproject.toml | 384-dimensional singleton; no durable generation registry/tokenizer guarantee. |
| Consolidation | consolidation/worker.py:87–117; canonical consolidation | Overview/unmerge only; no S2–S4 lineage. |
| Bulk files | bulk_ingest.py:410–459; api/schemas.py:15 | Text/code support but 32k truncation and assistant-turn representation. |
| Idempotency | engram/api/app.py:363–367; engram/uri.py:128–131 | Default indices/stateless namespace can collide. |
| DB roles/RLS | deploy/postgres/init/01-databases.sh:4–28; 0003_canonical_memory.py:25–74 | Fresh bootstrap may make app owner; forced/ownership model required. |
| Connections | engram/storage/postgres.py:172–204 | Created pool is not the regular operation path. |

# Appendix B — official reference entry points

Official sources were refreshed on 15 September 2026. Exact release/commit values below make architecture observations reproducible; pin them again when implementation begins.

| Reference | Audited official entry point | Snapshot / caveat |
| --- | --- | --- |
| Letta | github.com/letta-ai/letta-code MemFS · memory/dreaming | v0.32.10. The workbook’s letta-ai/letta entry now points to Letta Code; core/archival APIs are legacy V1. |
| Mem0 | github.com/mem0ai/mem0 OSS V2→V3 algorithm change | OSS 2.0.20. Current OSS is ADD-only automatic extraction; managed-platform internals/benchmark behavior differ. |
| Zep / Graphiti | github.com/getzep/zep github.com/getzep/graphiti · search recipes | Graphiti v0.30.2 is the OSS architecture reference. Zep server/context engine is managed/proprietary; its repo is examples/integrations/legacy material. |
| Cognee | github.com/topoteretes/cognee · architecture | v1.5.4. |
| Basic Memory | github.com/basicmachines-co/basic-memory · technical architecture | v0.23.2; AGPL-3.0-or-later licensing requires review before code reuse. |
| EverMemOS / EverOS | current EverOS preserved EverMemOS fork · paper | EverOS v1.3.1. The workbook URL now resolves to a materially different current project. |
| Supermemory | github.com/supermemoryai/supermemory | 2415a5c796d…, 11 Sep 2026. Public repo exposes product docs/SDKs/MCP/UI, not enough server engine internals for equal code audit. |
| Nemori | github.com/nemori-ai/nemori | d2a6dff6e548…, 16 Apr 2026. |
| Memos | github.com/usememos/memos | 80c0c3b46ecd…, 15 Sep 2026; note application, not autonomous memory engine. |
| SimpleMem | github.com/aiming-lab/SimpleMem | db80b6a7c591…, 24 Jul 2026; fast-moving research code, reproduce results. |
| A-MEM | github.com/agiresearch/A-mem | ceffb860f071…, 12 Dec 2025; prototype caveats apply. |
| Memory-R1 | arXiv 2508.19828v5 | Latest reviewed v5; workbook linked older v2. |
| Recursive Language Models | arXiv 2512.24601v3 official code | Paper v3; code 854e688fbba9…, 25 Aug 2026. |
| Agent Memory survey/list | survey v2 paper list | List 4b451283144e…, 4 Mar 2026. Use as taxonomy/bibliography, not benchmark equivalence. |

# Appendix C — assumptions and limitations

- The working tree contains pre-existing modified and untracked documentation/tests. This report evaluates the inspected state without claiming those changes are committed or release-approved.

- “Entire architecture” means all material architectural paths and boundaries, not a line-by-line security review of every dependency.

- The XLSX is sparse for many references. Benchmark figures are intentionally not normalized into a ranking.

- Remote repositories and papers change. Pin versions before borrowing algorithms or reproducing results.

- Effort and SLO values are planning assumptions. Confirm using team capacity, corpus sizes, provider behavior, and the Phase 0 baseline.

- No production database, remote service, or deployment was mutated for this review.

Build the simplest system that can prove what it remembers, why it believes it, when it was true, who may see it, and how it can be forgotten.